S 192 Software Engineering II
Implementation Plan

In this sheet, record planned activities for the sprint. This should be updated per sprint and submitted to the instructor.
Sprint No.	Date	Activity	Accountability	Output	Remarks
3	Feb 24, 2016	Plan and Prepare: Sprint Review Checklist		Implementation Plan
	Mar 1, 2016	Code: Homepage Functionality		Source Code
	Mar 2, 2016	Test: Homepage Functionality		Test Scorecard Result	Use Test Scoreboard in CS 191
	Mar 3, 2016	Code Review: Homepage Functionality		Code Review Result
	Mar 1, 2016	Code: Manage Own Profile Functionality		Source Code
	Mar 2, 2016	Test: Manage Own Profile Functionality		Test Scorecard Result	Use Test Scoreboard in CS 191
	Mar 3, 2016	Code Review: Manage Own Profile Functionality		Code Review Result
	Mar 1, 2016	Code: Search Functionality		Source Code
	Mar 2, 2016	Test: Search Functionality		Test Scorecard Result	Use Test Scoreboard in CS 191
	Mar 3, 2016	Code Review: Search Functionality		Code Review Result
	Mar 1, 2016	Miscellaneous: Sync Database
	Feb 26, 2016	Miscellaneous: Consult with Client
	Mar 4, 2016	Prepare: Sprint Review		Sprint Review Document
	Mar 4, 2016	Prepare: Sprint Retrospect		Sprint Retrospect Document	Link to Sprint Release Codes in GitHub
4	Mar 9, 2016	Plan and Prepare: Sprint Review Checklist		Implementation Plan
	Mar 15, 2016	Code: View Other Profiles Functionality		Source Code
	Mar 16, 2016	Test: View Other Profiles Functionality		Test Scorecard Result	Use Test Scoreboard in CS 191
	Mar 17, 2016	Code Review: View Other Profiles Functionality		Code Review Result
	Mar 15, 2016	Code: Terminate Accounts Functionality		Source Code
	Mar 16, 2016	Test: Terminate Accounts Functionality		Test Scorecard Result	Use Test Scoreboard in CS 191
	Mar 17, 2016	Code Review: Terminate Accounts Functionality		Code Review Result
	Mar 11, 2016	Miscellaneous: Consult with Client
	Mar 18, 2016	Prepare: Sprint Review		Sprint Review Document
	Mar 18, 2016	Prepare: Sprint Retrospect		Sprint Retrospect Document	Link to Sprint Release Codes in GitHub
5	April 6, 2016	Plan and Prepare: Sprint Review Checklist		Implementation Plan
	April 12, 2016	Code: View Event Stats Functionality		Source Code
	April 13, 2016	Test: View Event Stats Functionality		Test Scorecard Result	Use Test Scoreboard in CS 191
	April 14, 2016	Code Review: View Event Stats Functionality		Code Review Result
	April 12, 2016	Code: Collect User Feedback Functionality		Source Code
	April 13, 2016	Test: Collect User Feedback Functionality		Test Scorecard Result	Use Test Scoreboard in CS 191
	April 14, 2016	Code Review: Collect User Feedback Functionality		Code Review Result
	April 12, 2016	Code: Submit Feedback Functionality		Source Code
	April 13, 2016	Test: Submit Feedback Functionality		Test Scorecard Result	Use Test Scoreboard in CS 191
	April 14, 2016	Code Review: Submit Feedback Functionality		Code Review Result
	April 12, 2016	Code: Flag Events Functionality		Source Code
	April 13, 2016	Test: Flag Events Functionality		Test Scorecard Result	Use Test Scoreboard in CS 191
	April 14, 2016	Code Review: Flag Events Functionality		Code Review Result
	April 8, 2016	Miscellaneous: Consult with Client
	April 15, 2016	Prepare: Sprint Review		Sprint Review Document
	April 15, 2016	Prepare: Sprint Retrospect		Sprint Retrospect Document	Link to Sprint Release Codes in GitHub