CS 192 Software Engineering II
Implementation Plan

In this sheet, record planned activities for the sprint. This should be updated per sprint and submitted to the instructor.
Sprint No.	Date	Activity	Accountability / (Name of Person)	Output	Remarks
1	Jan 27, 2016	Plan and prepare Sprint Review Checklist	Diego Dimaano	Implementation Plan
	Feb 2, 2016	Code: Home Page	Matthew Lopez	Source Code
	Feb 2, 2016	Code: Create Account	Diego Dimaano	Source Code
	Feb 2, 2016	Code: Upload Event	Jacob Torres	Source Code
	Feb 3, 2016	Test: Home Page	Jacob Torres	Test Scorecard Result	Use Test Scorecard done in CS 191
	Feb 3, 2016	Test: Create Account	Matthew Lopez	Test Scorecard Result	Use Test Scorecard done in CS 191
	Feb 3, 2016	Test: Upload Event	Diego Dimaano	Test Scorecard Result	Use Test Scorecard done in CS 191
	Feb 4, 2016	Code Review: Home Page	Diego Dimaano	Code Review Result
	Feb 4, 2016	Code Review: Create Account Functionality	Jacob Torres	Code Review Result
	Feb 4, 2016	Code Review: Upload Event	Matthew Lopez	Code Review Result
	Jan 29, 2016	Consult Client 1	Jacob Torres
	Feb 3, 2016	Consult Client 2	Jacob Torres
	Feb 5, 2016	Sprint Review	Matthew Lopez	Sprint Review Document
	Feb 5, 2016	Sprint Retrospect	Diego Dimaano	Sprint Retrospect Document	Link to Sprint Release Codes in GitHub
2	Feb 10, 2016	Plan and prepare Sprint Review Checklist		Implementation Plan
	Feb 16, 2016	Code: Search		Source Code
	Feb 16, 2016	Code: View Event Details		Source Code
	Feb 16, 2016	Code: Manage own profile		Source Code
	Feb 16, 2016	Code: View own profile		Source Code
	Feb 17, 2016	Test: Search		Test Scorecard Result	Use Test Scorecard done in CS 191
	Feb 17, 2016	Test: View Event Details		Test Scorecard Result	Use Test Scorecard done in CS 191
	Feb 17, 2016	Test: Manage own profile		Test Scorecard Result	Use Test Scorecard done in CS 191
	Feb 17, 2016	Test: View own profile		Test Scorecard Result	Use Test Scorecard done in CS 191
	Feb 18, 2016	Code Review: Search		Code Review Result
	Feb 18, 2016	Code Review: View Event Details		Code Review Result
	Feb 18, 2016	Code Review: Manage own profile		Code Review Result
	Feb 18, 2016	Code Review: View own profile		Code Review Result
	Feb 12, 2016	Consult Client 1
	Feb 17, 2016	Consult Client 2
	Feb 19, 2016	Sprint Review		Sprint Review Document
	Feb 19, 2016	Sprint Retrospect		Sprint Retrospect Document	Link to Sprint Release Codes in GitHub	2		Plan and prepare Sprint Review Checklist
3	Feb 24, 2016	Plan and prepare Sprint Review Checklist		Implementation Plan				Code: Search
	Mar 1, 2016	Code: Sync Database		Source Code				Code: View Event Details
	Mar 2, 2016	Test: Sync Database		Test Scorecard Result	Use Test Scorecard done in CS 191			Test: View Event Details
	Mar 3, 2016	Code Review: Sync Database		Code Review Result				Code Review: View Event Details
	Feb 26, 2016	Consult Client 1						Consult Client
	Mar 2, 2016	Consult Client 2						Sprint Review
	Mar 4, 2016	Sprint Review		Sprint Review Document				Sprint Retrospect
	Mar 4, 2016	Sprint Retrospect		Sprint Retrospect Document	Link to Sprint Release Codes in GitHub	2		Plan and prepare Sprint Review Checklist
4	Mar 9, 2016	Plan and prepare Sprint Review Checklist		Implementation Plan				Code: Search
	Mar 15, 2016	Code: Submit feedback		Source Code				Code: View Event Details
	Mar 15, 2016	Code: Collect user feedback		Source Code				Code: Manage own profile
	Mar 15, 2016	Code: Flag events		Source Code				Code: View own profile
	Mar 15, 2016	Code: Terminate Accounts		Source Code				Test: Search
	Mar 16, 2016	Test: Submit feedback		Test Scorecard Result	Use Test Scorecard done in CS 191			Test: View Event Details
	Mar 16, 2016	Test: Collect user feedback		Test Scorecard Result	Use Test Scorecard done in CS 191			Test: Manage own profile
	Mar 16, 2016	Test: Flag events		Test Scorecard Result	Use Test Scorecard done in CS 191			Test: View own profile
	Mar 16, 2016	Test: Terminate Accounts		Test Scorecard Result	Use Test Scorecard done in CS 191			Code Review: Search
	Mar 17, 2016	Code Review: Submit feedback		Code Review Result				Code Review: View Event Details
	Mar 17, 2016	Code Review: Collect user feedback		Code Review Result				Code Review: Manage own profile
	Mar 17, 2016	Code Review: Flag events		Code Review Result				Code Review: View own profile
	Mar 17, 2016	Code Review: Terminate Accounts		Code Review Result				Consult Client
	Mar 11, 2016	Consult Client 1						Consult Client
	Mar 16, 2016	Consult Client 2						Sprint Review
	Mar 18, 2016	Sprint Review		Sprint Review Document				Sprint Retrospect
	Mar 18, 2016	Sprint Retrospect		Sprint Retrospect Document	Link to Sprint Release Codes in GitHub		Jan 27, 2016	Plan and prepare Sprint Review Checklist	Diego Dimaano	Implementation Plan
5	April 6, 2016	Plan and prepare Sprint Review Checklist		Implementation Plan				Code: Home Page		Source Code
	April 12, 2016	Code: View event stats		Source Code				Code: Create Account		Source Code
	April 12, 2016	Code: View others’ profiles		Source Code				Code: Upload Event		Source Code
	April 12, 2016	Code: Integrate with server		Source Code				Test: Home Page		Test Scorecard Result	Use Test Scorecard done in CS 191
	April 13, 2016	Test: View event stats		Test Scorecard Result	Use Test Scorecard done in CS 191			Test: Create Account		Test Scorecard Result	Use Test Scorecard done in CS 191
	April 13, 2016	Test: View others’ profiles		Test Scorecard Result	Use Test Scorecard done in CS 191			Test: Upload Event		Test Scorecard Result	Use Test Scorecard done in CS 191
	April 13, 2016	Test: Integrate with server		Test Scorecard Result	Use Test Scorecard done in CS 191			Code Review: Home Page		Code Review Result
	April 14, 2016	Code Review: View event stats		Code Review Result				Code Review: Create Account Functionality		Code Review Result
	April 14, 2016	Code Review: View others’ profiles		Code Review Result				Code Review: Upload Event		Code Review Result
	April 14, 2016	Code Review: Integrate with server		Code Review Result				Consult Client
	April 8, 2016	Consult Client 1						Consult Client
	April 13, 2016	Consult Client 2					Feb 5, 2016	Sprint Review		Sprint Review Document
	April 15, 2016	Sprint Review		Sprint Review Document			Feb 5, 2016	Sprint Retrospect		Sprint Retrospect Document	Link to Sprint Release Codes in GitHub
	April 15, 2016	Sprint Retrospect		Sprint Retrospect Document	Link to Sprint Release Codes in GitHub