CS 192 AY 2015-2016
 Sprint Review Checklist

Reviewer's Name:	Matthew S. Lopez		Peer Review Date:		March 21, 2016
Project Name:			Project ID:
			(if applicable)
Developer’s Name:	Jacob Angelo Torres	Sprint Number		4
Sprint Release Approved

This checklist is to be used to assess if sprint goals have been achieved during the sprint. Particularly, if the target features of the software have been built based on user acceptance criteria.

User Acceptance Criteria	Comply	Remarks
All pages have, at the very least, a basic (Semantic-UI) interface.	Yes

Profiles must be viewable.	Yes
The user’s profile must be accessible from the user’s panel.	Yes
Others profiles must be accessible from hyperlinks such as organizer and event participants.	Yes
Events must be viewable.	Yes
A user’s events must be accessible from the user’s profile page.	Yes

An administrator can terminate an account.	Yes
A terminated account must have its events pulled out.	Yes
A terminated account must be dereferenced in the database (i.e. no longer searchable)	Yes

The system must have a basic search system implemented.	Yes	Very basic; UI needs to be fixed
The search functionality must be accessible.	Yes	Found on the navbar on top

Events must be displayed in the home page.	No
The home page must be regularly updated with new events.	No

# Reviewer’s Comments: