CS 192 AY 2015-2016
Lessons Learned Report

Prepared by: Matthew Lopez / Date: March 21, 2016 / Project Name: Watudu / Client: Annette Lagman / Sprint Number: 4
1. What were the main lessons your team learned in this sprint? / > Learn to estimate the difficulty of a certain feature better / > Learn to study the front end part, especially Javascript and Semantic UI / > Learned how to inject Semantic UI into rails code / > Learned how to make a Search functionality / 2. Describe one example of what went right in this sprint. / > Almost all functionalities are there, prototype exists / > Semantic UI responds nicely with the app / > Most of the user stories are done, since most are extensions from previous sprints / 3. Describe one example of what went wrong in this sprint. / > Some segments of Semantic UI do not jive well into the rails code / > Implementation of tags were not achieved / 4. What will you do differently on the next sprint based on your experience working on this current sprint? / > Strive to finish on time, study even more code, integrate all technologies fast