CS 192 AY 2014-2015
 Sprint Review Checklist

Reviewer's Name:	Diego Dimaano		Peer Review Date:		Feb 19, 2016
Project Name:	Watudu		Project ID:
			(if applicable)
Sprint Release Approved		Sprint Number		2

This checklist is to be used to assess if sprint goals have been achieved during the sprint. Particularly, if the target features of the software have been built based on user acceptance criteria.

User Acceptance Criteria	Comply	Remarks
User: See events displayed in the homepage	No	One of the key UI components couldn't be accessed, installed, or utilized.
System: Arrange the events for display in the Homepage	No	One of the key UI components couldn't be accessed, installed, or utilized.

System: Store the newly created account in the database	Yes

System: Store the newly created event in the database	Yes

User: Access and see own events	Yes
System: Redirect user to a page where user can see his/her own events	Yes

User: Access and see event details	Yes
System: Redirect user to a page or modal where he/she can view event details	Yes
User: Access and see event participants	No
System: Redirect user to a page or modal where he/she can view event participants	Yes
User: Access and see event subscribers	No
System: Redirect user to a page or modal where he/she can view event subscribers	No

# Reviewer’s Comments:
Time may not have been too permissive since we were not able to meet with the client earlier.