CS 192 AY 2014-2015
Lessons Learned Report

Prepared by: Matthew Lopez / Date: April 18, 2016 / Project Name: Watudu / Client: Dr. Annette Lagman / Sprint Number: 5
1. What were the main lessons your team learned in this sprint? / > We learned more about the UX side of the website, specifically, that of the wants of the client. / > Dependencies in feature making are urgent matters; they must be dealt with fast. / > Development is possible even after migration to the server. / 2. Describe one example of what went right in this sprint. / > Consultation with client was even more frequent, thus updating on the progress of the website, and towards the right direction. / > Almost all basic functionalities (the very minimal requirement) are implemented. / 3. Describe one example of what went wrong in this sprint. / > There are still undone features found in the implementation plan that needs to be added. / > All-nighters (hackathons) prove to be unproductive when sleep is the worst enemy. / 4. What will you do differently on the next sprint based on your experience working on this current sprint? / > Work faster, add more priority, accomplish all dependencies