CS 192 AY 2014-2015
Lessons Learned Report

Prepared by: Jacob Angelo Torres / Date: March 04, 2016 / Project Name: Watudu / Client: Annette Lagman / Sprint Number: 3
1. What were the main lessons your team learned in this sprint? / - We need to properly estimate how hard a certain user story is, and weigh in other requirements so that they will not be overestimated. / 2. Describe one example of what went right in this sprint. / - The manage events functionality was done, and we have found out a way to associate the database of the web app and the mobile app. / 3. Describe one example of what went wrong in this sprint. / - Due to time constraints of the developers, we were not able to finish all the user stories and we were not able to meet up with the client. / 4. What will you do differently on the next sprint based on your experience working on this current sprint? / - Learn how to properly weigh in a difficult user story. Make sure that when a requirement needs to be accomplished, the solution can be offered by the framework and that it is well-documented.